## Weekly Student Report and Mentor Gate

| INFORMATION | RESPONSE |
| --- | --- |
| Student | Abdulkadir Suleiman Omar |
| Week / Dates | 21/09/2026 – 25/09/2026 |
| Weekly Objective | Complete vulnerability assessment remediation presentations, deploy and stabilize a centralized Wazuh SIEM architecture, and configure active threat monitoring engines (FIM & SCA). |
| Authorized Scope | Local Virtualization Lab Environment (Ubuntu Server Wazuh Manager, Windows Server 2022, Windows 11 Endpoint, Ubuntu Desktop Endpoint). |
| Friday Demo / Evidence Link |  |

1. Objectives planned and approvals required

- Planned Objectives:

  - Deliver vulnerability assessment findings and remediation strategies for Ubuntu and Windows environments.

  - Install and configure Wazuh SIEM Manager (v4.9.2-1) on Ubuntu Server.

  - Deploy Wazuh Agents across Windows and Linux endpoints and establish secure TLS enrollment.

  - Enforce static IP network binding to eliminate DHCP IP conflicts and connection drops.

  - Configure File Integrity Monitoring (FIM) and Security Configuration Assessment (SCA) CIS benchmarks.

- Approvals Required: On-Site Supervisor approval for firewall rule modifications, static IP allocation (192.168.1.164), and GPO baseline updates.

#### 8. Next-week priorities and support required

- Priorities for Next Week:

  - Configure custom XML decoder and rule files in Wazuh for advanced log parsing.

  - Integrate active response scripts (automatic IP blocking upon brute-force detection).

  - Prepare final logbook verification and consolidate project documentation for field report submission.

- Support Required: Supervisor sign-off on custom active response actions on test environment endpoints.

#### 2. Work completed and evidence

- Vulnerability Remediation: Presented OpenVAS and Nmap audit reports. Executed system patching, disabled SMBv1/LLMNR/NBT-NS via GPO, and restricted SSH access on Ubuntu.

- Wazuh SIEM Deployment: Successfully installed Wazuh Manager, Indexer, and Dashboard (v4.9.2-1). Bound the manager to a fixed static IP (192.168.1.164).

- Agent Integration: Connected ubuntu-node and windows-server agents to the central manager.

- Evidence Generated: Post-remediation vulnerability scan PDFs, Wazuh Dashboard showing all agents Active, and live level-7/level-10 security alert logs generated during FIM testing.

#### 3. Technical concepts learned

- SIEM Architecture: Understanding the interaction between Wazuh Agent (data collection), Wazuh Manager (analysis engine), Wazuh Indexer (search and storage), and Dashboard (visualization).

- Linux Network Management: Netplan YAML configuration, static IP routing, and ARP inspection (arp-scan, arping) to detect IP conflicts.

- Log Analysis & Threat Detection: Writing custom file monitoring rules in ossec.conf and evaluating security baselines against CIS Benchmarks using SCA.

#### 4. Findings, risks or monitoring gaps identified

- Findings: Legacy protocols (SMBv1) and unpatched system dependencies posed the highest vulnerability exposure prior to hardening.

- Identified Risks: Dynamic IP allocation (DHCP) on critical security infrastructure leads to agent disconnection and potential logging blind spots.

- Monitoring Gaps: Initial agent setups lacked real-time file monitoring on sensitive system directories (/etc/ and C:\Windows\System32), which was subsequently resolved by configuring FIM.

#### 5. Problems, blockers and how they were handled

- Problem 1 (Version Mismatch & Agent Disconnection): Wazuh agents failed to register due to version discrepancies (legacy agents vs v4.9.2-1 manager) and leftover registry keys on Windows.

    - Resolution: Completely purged legacy packages, cleaned stale registry keys, re-installed v4.9.2-1 agents, and re-issued enrollment keys.

- Problem 2 (IP Conflict): Reverting to IP .163 caused network instability due to an IP conflict with another active network device.

    - Resolution: Conducted ARP table scans and stabilized the Wazuh Server on a dedicated static IP (192.168.1.164).

#### 6. Feedback received and changes made

- Feedback: Supervisor advised ensuring that central logging infrastructure uses dedicated static networking to guarantee 100% uptime for log collection.

- Changes Made: Configured Netplan on the Ubuntu Server to enforce Static IP configuration (192.168.1.164/24) with permanent gateway and DNS parameters.

#### 7. Next-week priorities and support required

- Priorities for Next Week:

- Complete final hand-over of all deployed security monitoring setups and documentation to the IT unit.

- Finalize the compilation of the complete Field Attachment Report, incorporating all required appendices (Arrival Note, Assessment Forms, Completion Certificate, and Logbooks).

- Submit the signed logbooks and final technical report to the university/institute department for academic grading.

- Support Required: Final signatures and official institutional stamping from the On-Site Supervisor on all logbooks and evaluation forms (Form No. 1, Form No. 2, and Form No. 6).

| MENTOR DECISION | COMMENTS / ACTION / OWNER / DATE |
| --- | --- |
| Pass / Conditional / Rework |  |
| Student signature / date | Abdulkadir Suleiman Omar / 26/09/2026 |
| Lead Mentor / date |  |